Meeting Checklist

Week #: ______    Date: _____________    Team: _________________

Grading:    +Exceeds expectations      OK    -Opportunity for improvement

NA: Not Applicable

# Timing

# Copies of agenda available at meeting start time

Meeting absentees informed the leader

Meeting completed in 20 minutes or less.

# Agenda Formatting

Top section of agenda completely filled out.

Each agenda item timed, titled and presenter designated

The time of the first topic should be “zero time” since our meeting, in general,

will not start at an exact clock time

Pre-meeting preparation is for attendees not presenters

First agenda item is safety

Second agenda item is review of action items from previous meeting

Last agenda item is review of action items from today’s meeting

All team members are presenters, where possible

# Organization

Leader, scribe and timekeeper are assigned on a rotating basis.

# Style

Communicated clearly

Prioritized information

Minimized wordiness and repetition

Used summary, analysis, synthesis, and persuasion.

# Substance

Assumed that all attendees have read the Progress Report

Is not chronological

Contained little or no administrative detail

Accounted for progress since last meeting

Addressed current thinking, key findings, decisions and issues (challenges).

Contained assessment of schedule (on-time/behind/ahead)

Focuses on other project management issues and client relationship, as needed

# Leader

Set the agenda in advance

Controlled the flow of the meeting

Maintained the discussion on the topics on the agenda

Gained approval if agenda was modified at the meeting

Recognized when an action item is generated and informs the scribe

(Over)

Scribe and Meeting Notes

Meeting notes lists attendees and absentees

Minutes notes contains key issues, decisions and results

Recognized when an action item is generated

All action items were recorded and read back to the attendees

Each actions item contained Who?, When? and What?.

Meeting notes issued immediately following the meeting.

Placed copy of meeting notes in team notebook

# Timekeeper

Used authority to signal when time allocated for an agenda item is exceeded

Was forceful but not obnoxious

# Notebook

Is up-to-date

Is logically organized

Contains all relevant materials, printed and others